## Slide 1: LoudDemo
Mesfin, Kalle, Artem, Rémey

## Slide 2: Project plan
What should be done?
  1. Feel and touch prototype
  2. Gather feedback and analyze
  3. Dynamic prototype
Schedule
  1 month feel&touch prototype
  1-2 weeks feedback&analyzation
  3 months: final prototype

## Slide 3: LoudDemo-week2
Status
Project plan ready
Familiraze the application
Premilinary Problems and solutions are defined
Contingency Plan
Marketing of the application
Cooparate with bands/recard labels
Risk
record labels not interested
artists/bands not interested
Next
Visiting some record labels/ some artists
Get further instructions for programming and get some guidelines.