Firm SCALE
Mid-term Report

---
What happened in the past 2 weeks
Improved landing page design & code
Better front-end visualization with chart feature
More pieces of back-end feature done
Clearer database structure for 1st release
Lots of contacts to access potential company users

---
Team Reflection
What we did well:
Graphic design & front-end coding
Implement innovation & networking
Action-oriented & agile-like team work
What we could do better:
Report update, documentation
Balancing tasks, initiative & time

---
Decisions & Actions
Adopting Collabtive
Open-source project management tool.
Free-to-use, but limit number of projects in main app.
Premium for synchronized project data.
Work on 1st version with raw PHP.
Reuse logic with Zend framework for 2nd version.
Lightweight development for small team.
Make mistakes in the 1st, utilize for the 2nd.