## Slide 1: FirstRunners
”Project group is on the way to develop new innovative website”

## Slide 2: Status
Group started their researching and figured out solutions which will replace original content
Replacing the layout and improving functionality of the current website is put as our main priority
First set of user reports have been conducted

## Slide 3: Ideas
Site advertisement
Connection with social media (Facebook, Twitter, etc.)
  Recommend site/product
  Expands the user extent
Accounting
  Uploadable avatar (own picture)
  Age and gender shown in the profile
Credit system
  User earns credits (€) by writing recommendations
  Usable only for purchasing partner’s products

## Slide 4: Risks
Concern about the amount of visitors even after website has received the update(s) and improvements
The improvements do not attract customers
Advertisement contracts are not found

## Slide 5: Next steps
Site development (design)
Creating mock-ups will be started
Produce more ideas to attract visitors
Evaluate findings