## Slide 1: FirstRunners

## Slide 2
FirstRunners (RunToShop 1)
Redesigning runtoshop.fi
Finding new business opportunities
Turning runtoshop into a profitable web service
To gain new customers
Improve the quality of the service
Improve our own skills on conducting projects and business

## Slide 3: Team roles
Project Manager: Santeri Leimu
Project Coordinator: Mikko Ahonen
Application Developer: Viktori Patalainen
Design Specialist: Iván Kubinyi

## Slide 4: Analysing the Team Roles
Weaknesses:
  Creating visually appealing design might be challenging
  Lack of experience in creating a solid business plan
Strengths:
  Experience in creating websites
  Balanced team

## Slide 5: Progress Report
SG’s with the customer are being held every second week
Progress is being reported and customer gives feedback on new directions
As the project progresses reporting turns more intense.

## Slide 6: Business Ideas
Business idea is to turn a non-profitable web service into a profitable one
Research is to be done in order to find out the most suitable business idea

## Slide 7: Application Ideas
At the moment we are considering options for applications:
  Possibility to conduct fine searches: according to categories, sorting them by the number of recommendation
  Layout of the website has to be improved
  New business model has to implemented on the site
  Personalized for premium users (monthly payment)

## Slide 8: Plan
Research (2-8 weeks)
Plan
Mock-ups (1-2 weeks)
Develop (6-12 weeks)
Test
Finalize (ready in December)
Further development?

## Slide 9: Questions to the SG
Who are the people we want to target with the service?
  Consumers
Where is the income going to be coming from?
  Advertisement
  Links generating revenues according to the number of recommendation the product got
  Personalized recommendation
Financial status of the company?
How do you see the service at the moment?
Who can give technical support from RunToShops side?

## Slide 10: SWOT Analysis
Strengths
  Recommendations are constantly needed more by customers to seal their buying decisions
  Concept that stands out
  Flexible idea which allows different solutions
Weaknesses
  Hard business concept in theory and practice
  Challenging new area of business

## Slide 11: SWOT Analysis
Opportunities
  Possibility to expand
  Opportunity to find successful model to turn non-profitable
Threats
  Found business model does not turn out to be popular
  Model meets customers needs but does not bring any income